Eco Clean – Scheduling Solution

Progress Report – Upul Atapattu

# Summary

| Member | Upul Atapattu |
| --- | --- |
| Student ID | 300392188 |

## Project Requirements Gathering

### Changes to the Original Proposal

After having a detailed discussion with Stephanie Riddelle, we have the following changes to the original proposal.

- Even though the original proposal initially talked about client-side mobile interface, Stephanie has said the business is not driven by the client-side online booking. Therefore, she did not want to direct our efforts on this.

- The business runs NOT on shift basis and staff travel from their houses to the appointment places.

- Staff Time Tracking is a Must Have,  with GPS-based clocked in/out. The interface has should have a count-down timer for the remaining appointment time. The appointments should have 4 different sections for the Location information, WiFi details, Other instructions and Attaching photos.

- Staff interface should have a way to update their availability, apply leave 2 weeks prior. The staff app should be connected to Google Maps for navigation.

- The web application should connect with Google Maps to calculate travel time. Also, when scheduled, the calendar should offer a repeat option.

- Most preferred design idea can be inspired from https://www.getjobber.com/

### Brainstorming for Conceptualize the Project Design

I have familiarized myself with couple of existing solutions such as MiHCM (for Staff Interface), ADP, and Douglas Employee Portal (for Web Application Interface). Based on Stephanie’s recommendations, we have started a trail with www.getjobber.com to study its UI design and workflow patterns.

## Development Environment Setup

I was able to configure the local development environment with assistance from Vidarshan, established PostgreSQL database integration. This will help me to actively contribute to the implementation.

## Developing Technical Skills

I was having a challenging time contributing to the implementation, let alone review the code what my partner has done. Since I did not have sufficient full-stack knowledge on React and NextJS, considerable time was dedicated to learning React via Udemy and NextJS via YouTube. This is expected to significantly accelerate my contribution to the code base/implementation in the upcoming weeks.

# Worklogs

| Date | Hours | Description |
| --- | --- | --- |
| 15th January 2026 2:30am-3:30am | 1.5 hour | Prepare the project brief after studying the company website and the project scope. |
| 20th January 2026 1:30pm-2:00pm | 0.5 hours | Had the initial meeting with Stephanie Riddel to understand the scope of the Riipen project. |
| 24th January 2026 4:00pm - 5:00pm | 1 hour | Researched on existing scheduling solutions (ADP) and what it currently serves, what are their capabilities to understand the current market. |
| 25th January 2026 3:00pm – 4.30pm | 1.5 hour | Studied and reviewed the section that Vidarshan has done on the technologies and the development tools. |
| 25th January 2026 8:00pm – 8.30pm | 0.5 hours | Prepared the project timelines and deliverables |
| 26th January 2026 5:00pm – 8:30pm | 3.5 hours | Worked on the project proposal to match the project briefly, giving background, project scope, benefits and justification and finalized. |
| 29th January 2026 10:00pm – 11:00pm | 1.5 hours | Cloned the Github repo and reviewed the code that Vidarshan had initiated. However, no contribution to the code was done. |
| 30th January 2026 9:45pm – 11.30pm | 1.75 hours | Discussed with Vidarshan on the wayforward in terms of the implementation. Discussed on few brainstorming ideas for initial design for the mobile app (Based on MiHCM) and web portal (based on ADP, timesheets used by Douglas Employees portal) |
| 31st January 2026 3:00pm – 4:00pm 5:30pm – 6:00pm | 1.5 hour | Started a Udemy course on React as my fullstack understanding is not enough to do a proper vibe coding job. Covered the state management implementation and building form components with state. |
| 1st February 2026 10:30am – 11:00am 12:00pm – 1:30pm 3:30pm – 4:30 pm 6:30pm – 7:00 pm | 3.5 hours | Continued my learning on Udemy platform on component library development such as creating button, input and modal components. |
| 2nd February 2026 9:00 pm – 10:00 pm 11:30pm – 12:30 am | 2.0 hours | Covered styling system implementation includes setting up CSS modules and creating responsive layouts. |
| 3rd February 2026 1:30pm – 2:30pm | 1 hour | Had a google meet meeting with Stephanie Riddelle to talk about the business model, her requirement and the current process of scheduling. |
| 4th February 2026 12:00am – 1:00am 2:00 am – 3:00am | 2 hours | Continued my learning on Udemy platform on routing implementation topics such as setting up route structures, implementing protected routes for different user roles, and creating reusable navigation components. |
| 5th February 2026 12:00 am – 1:30pm | 1.5 hours | Reviewed the video call recording for better understanding of the scheduling process and the requirement. Based on Stephanie’s recommendation, registered for www.getjobber.com as she preferred the user interface design and the workflow is better suited for her business. |
| 7th February 2026 8:00 pm – 9:00pm | 1.5 hours | Set up the project in my local machine with Vidarshan’s help with the necessary env file for postgre integration. |
| 8th February 2026 8:00 am – 9:00 am 2:00 pm – 3:00 pm 4:00 pm – 4:30 pm | 2.5 hours | Continued my learning on Udemy platform on React useEffect topics including API integration patterns, loading and error state management, implementing theme selectors for light/dark mode functionality. |
| 9th February 2026 7:00pm – 8:00pm | 1 hour | Learnt about NextJS from YouTube, covering, why it is different from react, server-side rendering and API routes for backend integration for NextJS 15+. |
| 11th February 2026 10:00pm – 11:00pm 12:00am – 1:00am | 2 hours | Drafted improved UI/UX wireframes for admin dashboard based on ADP and Jobber systems. |
| 13th February 2026 8:30 am – 9:30 pm 6:00pm – 7:30pm | 2.5 hours | Ran into and issue with the development set-up due to postgre credentials mismatch. Had to remove the postgre and reinstall it in order to fix it. This has resulted in the previous data dump not integration mismatches. Therefore, had tried various options - Tried creating another admin account using postman [which did not go as planned]. - Therefore, disabled the authentication logic to move forward with the development for a separate workbranch. |
| 14th February 2026 8:30 am – 9:30 pm | 1 hours | Since, my development branch got a warning, “The "middleware" file convention is deprecated. Please use "proxy" instead.”, worked on moving to the proxy file convention. |
| 15th February 2026 8:30 am – 9:00 am 3:00 pm – 3:45 pm 5:00 pm – 5:30 pm | 1.75 hour | I have started on the design of the staff related interfaces, specifically leave management and timesheets related interfaces. |
| 16th February 2026 | 2 hours | I started implemented the frontend UI related elements of staff related interfaces, with the help of ChatGPT. |
| 18th February 2026 4:00 pm – 5:00 pm | 1 hour | Continued working on implementing the UI related elements that I designed and finished the two interfaces. |
| 21st February 2026 9:00 pm – 10:00 pm | 1 hour | Configured Supabase PostgreSQL hosting and environment variables get ready for Vercel deployment |
| 22nd February 2026 8:30 am – 9:45 am 3:00 pm – 3:45 pm 5:00 pm – 6:30 pm 8:00pm – 9:00 pm | 3.5 hour | After setting up the prerequisites for Vercel, attempted Vercel deployment; encountered various build-time strict TypeScript errors from my end. Eventhough significant time was spend for debugging this, could not get the deployment to build. |
| 23rd February 2026 4:00 pm – 5:30 pm | 1.5 hours | Started on improving the DB design, so, we can improve on facilitate the staff leave, tracking work logs which is need to do timesheets and payroll calculations. |
| Total | 28.25 hours |  |

# AI Usage

| AI | Prompt | Value Addition |
| --- | --- | --- |
| ChatGPT, Free | I'm trying to create a scheduling web-app. I want create a 24*7 calender in HTML, so I can later use with react, how would you guide me to do it. Let me show it part by part | Created for learning purposes and to create JSX components if necessary to implement in react. |
| ChatGPT, Free | how to use https://fullcalendar.io/ for do a schedule calendar | For brainstorming purposes |
| ChatGPT, Free | when I'm trying to do scheduling web app with next js. What are the things that I should learn? I have a grasp of react. What is different in NextJs and what are the areas I should expand? | Learning purposes |
| ChatGPT, Free | how to setup my postgre env file | To troubleshoot in the development environment |
| Gemini, Free | how to deal with ⚠ The "middleware" file convention is deprecated. Please use "proxy" instead. Learn more: https://nextjs.org/docs/messages/middleware-to-proxy ⨯ The file "./middleware.ts" must export a function, either as a default export or as a named "middleware" export. ? | To troubleshoot in the development environment |